# DealGapIQ — App Launch & Growth Runbook

Post-build execution: ship, list, activate, and optimize

June 2026

Table of Contents

# DealGapIQ — App Launch & Growth Runbook

Scope: What to do after the three net-new builds are complete and the launch blockers are resolved. Each step has a concrete action and a verification check so you can run it end-to-end without guesswork.

The three builds (done):

- In-app review prompt — fires at the first verdict (native only).

- Apple Smart App Banner — iOS Safari web banner, env-driven.

- “Get the App” button + /get-app funnel page.

The blockers (must be resolved before starting):

- NEXT_PUBLIC_APPLE_APP_ID set in Vercel (activates the smart banner + iOS install link).

- npx cap sync run and new iOS/Android builds produced (activates the review plugin).

- Pricing made consistent everywhere — production is $34.99/mo, $349.99/yr.

## Phase 0 — Pre-Flight Verification (30 min)

Confirm the foundation is solid before anything ships.

- Pricing is consistent. Confirm $34.99 / $349.99 in App Store Connect, Play Console, Stripe, RevenueCat, and marketing copy. Verify: no reference to $39.99 remains.

- Apple App ID is live in Vercel. NEXT_PUBLIC_APPLE_APP_ID is set in Production env. Verify: after deploy, view-source on dealgapiq.com shows <meta name="apple-itunes-app" content="app-id=...">.

- Native builds include the review plugin. npx cap sync ran clean for both platforms. Verify: frontend/ios/App/Podfile.lock and frontend/android reference in-app-review.

- Quality gates green. Verify: npm run typecheck, npm run lint, npm run theme:check, npm run build all pass in frontend/.

- Analytics events fire. Verify: in PostHog you can see verdict_viewed, get_app_clicked, and (on a native build) review_prompt_requested.

## Phase 1 — Ship the Web Funnel (Day 1)

These go live the moment you deploy — no app store review needed.

- Deploy frontend/ to Vercel Production. Verify: /get-app loads and shows the install card on desktop.

- Test the smart banner on a real iPhone (Safari). Visit dealgapiq.com. Verify: the native “Get / Open” banner appears at the top.

- Test /get-app redirects. Open on iPhone → App Store; on Android → Play Store; on desktop → both buttons. Verify: each platform lands on the correct destination.

- Place the CTA where traffic lands. Embed <GetTheAppButton source="hero" /> in the homepage hero and footer (decide placement; it links to /get-app). Verify: button visible on web, hidden inside the app.

## Phase 2 — Ship the Native Apps (Days 1–3)

- iOS: npm run cap:open:ios → Xcode → Product ▸ Archive → upload to App Store Connect. Verify: build appears in TestFlight.

- Android: open Android Studio → build a signed AAB → upload to Play Console internal testing. Verify: build appears on the internal track.

- Smoke-test on TestFlight + Play internal. Run one full address → verdict. Verify: verdict renders and the app doesn’t crash. (Apple’s review sheet may not show in test builds — that’s expected; it appears in production, throttled by the OS.)

- Confirm IAP still works. Buy/restore the monthly product in the test build. Verify: paywall shows real prices and unlocks Pro.

## Phase 3 — App Store Optimization Go-Live (Week 1)

Publish the conversion-optimized listing from the marketing plan.

- Title / Subtitle (Apple): DealGapIQ: Property Analysis / Score any deal in 60 seconds. Verify: each ≤ 30 chars.

- Keyword field (Apple, 100 chars): rental,flip,brrrr,realestate,investor,roi,cashflow,cap,rate,arv,comps,wholesale,proforma,landlord. Verify: no spaces after commas; no words repeated from the title.

- Play title + short description: DealGapIQ: Property Analysis / Score any rental, flip, or BRRRR deal in 60 seconds. See the Deal Gap instantly. Verify: short description ≤ 80 chars.

- Play long description: publish the keyword-weighted draft (Deal Gap → six strategies → multi-source IQ Estimate → Point & Scan → offer tools → founder authority → pricing).

- Screenshots (6, both stores): Deal Gap verdict → 60-sec multi-strategy → Point & Scan → multi-source IQ Estimate → seller script → founder trust card. Verify: captions in top third, real numbers, dark UI, portrait 9:16.

- Submit for review. Verify: status = “Waiting for Review” (Apple) / “In review” (Google).

## Phase 4 — Seed Reviews to 20–30 (Weeks 1–4)

Below ~4.0★ or <10 reviews, both paid and organic conversion are capped. Never incentivize — only prompt people who already love it.

- Verify the in-app prompt fires at the first verdict on a production build.

- Personally ask the warm base (founder network, beta users, early Pro subscribers) for an honest review — link straight to the store review page. Do not offer rewards.

- Velocity target: 5–8 reviews/week for 4 weeks → 20–30 total. Verify: rating ≥ 4.0★ before scaling paid.

## Phase 5 — Activate Organic Channels (Week 1, ongoing)

Point the founder’s owned reach (LinkedIn, YouTube, podcasts) at the app — the highest-trust, zero-CAC channel.

- Standardize the CTA on every channel: “Score any property in 60 seconds, free — get it at dealgapiq.com or search ‘DealGapIQ’ in the App Store.” (Link to /get-app on web; the smart banner/redirect handles mobile.)

- Add the authority signature to every bio/first comment: “Brad Geisen — Founder of Foreclosure.com; built HomePath.com for Fannie Mae and HomeSteps.com for Freddie Mac.”

- Publish on cadence: 3 LinkedIn / 1 YouTube / 1 podcast-or-repurpose per week, each built around a real (anonymized) Deal Gap example.

- Verify: get_app_clicked events show inbound traffic from owned channels (use ?utm_source= links).

## Phase 6 — Launch Paid Acquisition (Week 2+, gated)

Gate: do not scale paid until new screenshots are live AND rating ≥ 10 reviews / ≥ 4.0★. Run discovery-budget only until then.

- Apple Search Ads (~$45/day total): Brand defense $5, Core discovery $20, Competitor conquesting $10, Search Match $10. Use a Custom Product Page with the Deal-Gap-led screenshot. Verify: CPI tracked per keyword.

- Google App Campaign ($25/day): supply 5 headlines, 5 descriptions, 6 screenshots, 1 portrait video, the icon. Switch bid goal to “first analysis completed” after ~30 installs. Verify: assets approved, campaign serving.

- Apply guardrails: pause any keyword > $8 CPI or > $60 cost-per-trial at the 7-day read; reallocate to winners.

## Phase 7 — Track & Optimize (Weekly, ongoing)

### KPI dashboard

| Metric | Source | 90-day target |
| --- | --- | --- |
| Product page CVR (view→install) | ASC / Play Console | ≥ 35% (Apple), ≥ 25% (Play) |
| Paid CPI | ASA / Google Ads | ≤ $5 |
| Cost per trial-start | PostHog + ad spend | ≤ $40 |
| Avg rating ★ | ASC / Play | ≥ 4.3 |
| Review count | ASC / Play | 20–30 by day 30 |
| Web→store click CVR | PostHog (get_app_clicked) | ≥ 8% of mobile web |
| Install→first analysis | PostHog (verdict_viewed) | ≥ 60% |
| Trial→paid conversion | RevenueCat | ≥ 25% |

### Weekly loop (every Monday, 30 min)

- Pull: impressions, taps, CVR, CPI, cost-per-trial by keyword/asset.

- Cut: pause anything over the CPI guardrail or CVR < 2% after 1,000 impressions.

- Scale: +20% budget on keywords with CPI < $5 and trial-start CVR above median.

- Test: one creative change per week (one screenshot or one headline — never both).

- Promote: ASA Search-Match and Google broad winners → dedicated exact campaigns.

- Read reviews: mine user language → feed it back into captions and the Play description.

## Quick Command Reference (frontend/)

| Task | Command |
| --- | --- |
| Type check | npm run typecheck |
| Lint | npm run lint |
| Theme audit | npm run theme:check |
| Production build | npm run build |
| Capacitor sync | npm run cap:sync |
| Build static export + sync | npm run cap:build |
| Open iOS (Xcode) | npm run cap:open:ios |
| Open Android (Studio) | npm run cap:open:android |
| iOS live dev | npm run cap:dev |
| Android live dev | npm run cap:dev:android |

Android Studio on external SSD: export CAPACITOR_ANDROID_STUDIO_PATH="/Volumes/Extreme SSD/applications/Android Studio.app" (add to ~/.zshrc; the drive must be mounted).

## The One Thing That Matters Most

Fix what 100% of store visitors see — a Deal-Gap-led title, subtitle, and first two screenshots — and seed 20–30 honest reviews before you scale paid. Everything else compounds off those two moves.